# Jenkins Failure Auto-Remediation — Design & Phased Plan

Status: Draft for review · 2026-10-30

# 1. Intent

Extend the existing Jenkins AI Analyzer (FastAPI + LangGraph + Groq) from a manual "upload a log, read the analysis" tool into a system that receives Jenkins failures automatically, classifies them, and executes a bounded remediation per category — with every decision auditable and every action gated.

Success = fewer human touches per failed build, without the system ever making a wrong Gerrit vote, re-run storm, or misdirected email that a human has to clean up.

# 2. Goals / Non-goals / Anti-goals

Goals

- Webhook intake of Jenkins build failures; enrichment from Jenkins API (console log, failing stage, parameters, Artifactory links).

- Classification into infra | devops | compilation | needs_triage.

- Remediation:

  - infra → re-run the Jenkins job with original parameters.

  - devops → email the job owner (owner field in job config) using a template.

  - compilation → fetch Gerrit diff/author/topic, exclude the culprit change (remove +2, bot posts Code-Review -1 with evidence), re-trigger the pipeline.

- Infra and DevOps: shadow mode first; auto-execution enabled after accuracy is measured.

- Compilation (culprit identification and exclusion): fully automatic from go-live, no human approval; gated by an offline backtest and deterministic safeguards (§6.5).

- Full audit trail and a UI view of events → classification → action → outcome.

Non-goals (v1)

- Fixing code or config automatically.

- Remediating test failures (routed to needs_triage).

- Replacing Jenkins/Gerrit notification systems.

Anti-goals (failure even if it "works")

- LLM-generated text used as an action target (change number, email, job name).

- Unbounded re-runs or re-triggers.

- A Gerrit vote on a change that did not cause the failure.

- Acting on an analysis the validator rejected.

# 3. Decisions made

| Decision | Source |
| --- | --- |
| Three remediation categories as specified | User |
| Gerrit exclusion: remove reviewer's Code-Review +2, bot posts its own Code-Review -1 with evidence comment | User |
| Shadow first, then auto — infra and devops categories | User |
| Compilation remediation (culprit identification, +2 removal, bot -1, re-trigger) runs automatically from go-live with no human approval | User (2026-10-31) |
| Compensating controls for automatic compilation remediation: offline backtest go-live bar, initial Gerrit project allowlist, post-action audit sampling, wrong-vote circuit breaker, one-click restore | Claude's call |
| DevOps recipient = owner field in job configuration | User |
| Add 4th outcome needs_triage (test failures, low confidence, rule/LLM disagreement, ambiguous culprit) | Claude's call |
| Test failures → needs_triage, no action | Claude's call |
| Artifactory links → captured as evidence; Artifactory 4xx/5xx/timeout → infra signal | Claude's call |
| Email via corporate SMTP relay, Jinja2 templates in repo | Claude's call |
| Build-scope resolver supports both single-change and batch (see §6.4) | Claude's call — user unsure of current pipeline behavior |
| Shadow mode is read-only: approve/reject only labels the proposed action; nothing executes until the category is promoted to auto | Claude's call |
| Re-run / re-trigger only for jobs on an explicit allowlist (folder or name pattern); default deny. Deploy/release/publish jobs excluded unless listed | Claude's call |
| Batch defined by parameter/manifest (§6.4 path 2): vote + comment only, no re-trigger in v1 | Claude's call |
| needs_triage: UI queue from P1; email to a configured triage distribution list once the mailer lands (P3) | Claude's call |
| Topic handling: culprit gets bot Code-Review -1 + evidence; topic siblings get +2 removed (no negative vote) with a "held back: topic sibling X failed" comment | User |
| Hosting + UI auth not decided: P1 ships a pluggable auth layer with a local-account fallback; real identity provider chosen before production | User (undecided) → Claude's call for interim |
| Eval labeling by DevOps team, a few hours/week, via the shadow-mode UI | User |
| controller_id included in schema, settings, dedupe key and HMAC secret lookup from P1 (supports multiple Jenkins controllers) | Claude's call |

# 4. Current-state findings (must fix before automation)

From backend/graph.py, backend/main.py, backend/models.py:

- Unvalidated results are returned. validator_router ends after 3 attempts even when valid is false; validation_result is not exposed. → Must surface validated: bool and treat unvalidated as needs_triage.

- Fragile LLM parsing. Bare json.loads on raw completions; no JSON mode, no parse retry. build_analysis_response reads root_cause["error_category"] without default; off-list categories fail the Literal → HTTP 500.

- Taxonomy mismatch. Current: Infrastructure / Developer-Side (incl. failing tests) / DevOps-Side. Target: infra / devops / compilation / needs_triage.

- Blocking I/O. Synchronous multi-call LLM pipeline inside an async endpoint.

- Log leakage. Full parsed logs and LLM outputs printed to stdout; no secret redaction before sending to the LLM provider.

- No auth, persistence, queue, or config layer. Model name hardcoded 3×; two Groq clients.

# 5. Architecture

Jenkins (post{failure} hook / Notification plugin)

│  POST /webhooks/jenkins  {job, build_number, build_url}  + HMAC header

▼

Intake API (FastAPI) ── verify signature ── dedupe (job, build#) ── persist Event ── 202

▼

Worker (separate process, DB-backed queue)

1. Enrich      Jenkins API: consoleText (tail-bounded), wfapi/describe (failing stage),

build params, causes, Artifactory URLs (regex over log)

Gerrit API: changes in build (via Build-Scope Resolver)

2. Redact      strip tokens/passwords/keys before LLM + storage

3. Classify    a) deterministic rules (signatures + failing stage)

b) LangGraph pipeline (existing, hardened, new taxonomy)

c) reconcile → category + confidence + validated + evidence

4. Policy gate mode (shadow/auto per category) · validated · confidence ·

rule/LLM agreement · budgets · kill switch

5. Execute     InfraRerun | DevOpsNotify | CompilationExclude+Retrigger

(shadow → record ProposedAction only)

6. Audit       every step persisted; outcome linked back to Event

▼

UI: event list, detail (evidence, classification, proposed/executed actions, links)

approve/reject proposed actions during shadow period

## 5.1 Components (new modules under backend/)

| Module | Responsibility |
| --- | --- |
| api/webhooks.py | Signature check, dedupe, enqueue, 202 |
| worker.py | Pull queue, run pipeline steps, retries with backoff |
| clients/jenkins.py | consoleText, wfapi, params, config.xml, buildWithParameters, queue-item → build resolution |
| clients/gerrit.py | Change detail, files/diff, topic query, delete vote, post review. Strips )]}' XSSI prefix. |
| clients/mailer.py | SMTP relay + Jinja2 rendering |
| classification/rules.py | Deterministic signatures → category hints |
| classification/ (existing graph.py) | LangGraph pipeline, hardened, new taxonomy |
| scope/resolver.py | Determine Gerrit change(s) in a build (§6.4) |
| policy.py | Gate decision, budgets, kill switches |
| actions/ | One executor per category; each idempotent, records request/response |
| store/ | SQLAlchemy models + migrations; SQLite dev, Postgres prod |
| settings.py | pydantic-settings; all URLs, creds, thresholds, modes |

Library choices (Claude's call): httpx (async clients), SQLAlchemy 2 + Alembic, pydantic-settings, Jinja2, aiosmtplib. No Redis/Celery in v1 — DB-backed queue is sufficient at Jenkins failure volumes and keeps one fewer moving part.

## 5.2 Data model (core)

- events — controller_id, job, build#, build_url, received_at, status, dedupe key (controller_id, job, build#) (unique).

- enrichments — failing stage, params, causes, artifactory_links, gerrit_changes (JSON), log excerpt (redacted).

- analyses — rule hints, LLM output, category, confidence, validated, evidence, model + prompt version.

- actions — type, mode (shadow/auto), status (proposed/approved/rejected/executed/failed/skipped), target, request, response, actor, timestamps.

- lineage — parent build → triggered build, for budget enforcement.

# 6. Detailed behavior

## 6.1 Intake

- Jenkins has no native failure webhook. Preferred: shared-library step in post { failure { ... } } sending minimal payload. Alternative: Notification plugin.

- Payload carries identifiers only; the worker pulls logs via API (avoids multi-MB payloads, and the worker sees the authoritative log).

- Auth: HMAC-SHA256 of body with shared secret; reject on mismatch or stale timestamp.

- Dedupe key (controller_id, job_full_name, build_number); duplicates return 200 with existing event id.

## 6.2 Classification

- Rules first (deterministic, auditable): agent offline / ChannelClosedException / RemovedNodeListener / no space left / OOM-killed / DNS / connection refused / Artifactory 5xx / timeout → infra. Credentials / permission / missing tool / Jenkinsfile syntax / NoSuchMethodError in pipeline script → devops. Compiler signatures (error: with file:line, cannot find symbol, undefined reference, compilation failed) in a build/compile stage → compilation. Test-report failures → needs_triage.

- LLM (existing graph, hardened): JSON mode / schema-validated output, parse retry, new 4-class taxonomy, prompt includes failing stage name.

- Reconcile: final category requires validated == true AND confidence high AND (rules agree OR rules silent). Disagreement or anything weaker → needs_triage.

- LLM output is used only for category, explanation, and evidence (evidence still must be exact substrings). Never for action targets.

## 6.3 Remediation workflows

Infra → re-run

- Fetch original build parameters.

- Budget check: ≤1 automatic re-run per original build lineage (configurable). If a re-run fails and classifies infra again → needs_triage + notify.

- buildWithParameters with original params; resolve queue item → new build number; record lineage.

DevOps → notify owner

- Fetch config.xml; extract owner email via configured XPath (location TBD — §8).

- Validate email against allowed domain list; if absent/invalid → needs_triage.

- Render template (job, build link, failing stage, evidence, analysis, recommended next step); send via SMTP relay.

- Rate limit: one email per (job, failure signature) per N hours to avoid storms.

Compilation → exclude culprit + re-trigger

- Resolve change(s) in the build (§6.4). Fetch for each: current revision files + diff, owner, topic, Code-Review votes.

- Culprit identification (deterministic): match file paths in compiler errors against files modified by each change. Exactly one matching change (or one topic) → culprit. Zero or multiple → needs_triage, no vote.

- Topic handling: if culprit has a topic, all open changes in the topic leave the batch together (excluding one part of a topic breaks atomic submission).

- Exclusion:

  - Culprit: for each +2 vote, DELETE /changes/{id}/reviewers/{account}/votes/Code-Review; then POST .../revisions/current/review with Code-Review: -1 and a comment containing evidence, build link, and how to restore (re-apply +2 after fix).

  - Topic siblings: +2 votes removed the same way, no -1; comment "held back: topic sibling <culprit> failed compilation in <build link>; re-apply +2 once the culprit is fixed."

  - Read-back: confirm no +2 remains on any change in the unit before re-trigger.

- Re-trigger:

  - Batch build → re-trigger pipeline; resolver query no longer includes the culprit. Budget: ≤2 exclusion+retrigger cycles per pipeline run.

  - Single-change build → no re-trigger (it would rebuild the same failing change). Vote + comment only.

  - Parameter/manifest batch (§6.4 path 2) → vote + comment only in v1; no re-trigger.

- Before re-trigger, verify the culprit is actually absent from the new scope (read back from Gerrit).

## 6.4 Build-scope resolver

User is unsure how the pipeline selects changes. Resolver tries, in order:

- Gerrit Trigger parameters (GERRIT_CHANGE_NUMBER, GERRIT_PATCHSET_NUMBER, GERRIT_TOPIC) → single change (+ topic expansion).

- Configured batch parameter or manifest artifact listing change numbers → batch.

- Configured Gerrit query (e.g., status:open label:Code-Review=+2 branch:X) evaluated at build start time → batch.

- None → needs_triage.

How to find out which applies: inspect the job's build parameters page and Jenkinsfile for GERRIT_* variables, a change-list parameter, or a Gerrit query in a checkout/cherry-pick step.

## 6.5 Policy gate & safety

- Per-category mode: off | shadow | auto. Default shadow for infra and devops; auto for compilation.

- Compilation runs without human approval. Every automatic safeguard still applies: validated + high confidence, rule agreement, unique culprit match, patchset staleness check, topic handling, read-back, budgets, kill switch. Anything ambiguous → needs_triage (no vote).

- Compilation go-live bar (replaces the shadow period): offline backtest of the classifier + culprit matcher against historical failed builds whose real culprit is known (DevOps-labeled); zero wrong-culprit identifications required. Go live first on an allowlist of Gerrit projects, then widen.

- Compilation post-action controls: DevOps reviews a sample of executed exclusions after the fact (not an approval step); one-click restore in the UI removes the bot's -1 and asks the original reviewers to re-apply +2; any confirmed wrong-culprit vote trips the compilation kill switch until reviewed.

- Global and per-category kill switch (setting + UI toggle).

- Shadow: action recorded as proposed; UI approve/reject labels only (no execution, no write credentials needed). Labels form the eval dataset.

- Job eligibility: re-run/re-trigger executors check a per-controller allowlist (folder/name patterns); non-listed jobs → needs_triage.

- In auto, executors re-check staleness before acting: build is still the latest for that job, change's current patchset matches the one built.

- Promotion to auto for infra and devops (proposed thresholds, user to confirm): ≥50 shadow events in that category, ≥95% reviewer-approved, zero wrong-target incidents.

- Service accounts with least privilege: Jenkins (Build + Read on target folders), Gerrit (Code-Review -1..+1, Remove Reviewer on target projects), SMTP (send-only).

- Secret redaction before LLM calls and storage; structured logging replaces print.

# 7. Phased plan

| Phase | Scope | Exit criteria |
| --- | --- | --- |
| P0 Harden | Fix §4 items: schema-validated LLM output + retry, validated flag, 4-class taxonomy, async/offloaded LLM calls, settings module, structured logging + redaction, single Groq client. Update existing tests; add fixtures for each category. | All tests pass; malformed LLM output never yields HTTP 500; upload UI works with new taxonomy. |
| P1 Intake + shadow classify | Webhook endpoint, DB + migrations, worker, Jenkins client (log, wfapi, params), rules engine, reconcile, UI event list/detail + approve/reject labeling + needs_triage queue, pluggable auth (local accounts interim). Shared-library post{failure} snippet. Historical backfill: classify last N failed builds for an eval set labeled by DevOps team. | Real failures flow end-to-end into DB/UI; classification accuracy measured on labeled set; hosting + identity provider decided. |
| P2 Infra re-run | Jenkins rebuild executor, lineage, budgets. Shadow → auto promotion. | Promotion criteria met; no re-run loops in soak. |
| P3 DevOps notify | config.xml owner extraction, mailer, templates, rate limiting. | Promotion criteria met; zero misdirected emails. |
| P4 Compilation + Gerrit | Gerrit client, scope resolver, culprit matcher, topic handling, vote removal/-1, conditional re-trigger, read-back verification, restore action, wrong-vote circuit breaker. Offline backtest on historical failed builds; then live directly in auto (no human approval) on allowlisted Gerrit projects. | Backtest bar met (zero wrong-culprit identifications); Gerrit write permissions granted; auto live on initial projects with zero wrong-change votes. |
| P5 Operate | Metrics (events, category mix, action success, MTTR delta), alerting on worker backlog/failures, runbook, docs/README update. | Dashboards live; runbook reviewed. |

Testing approach: unit tests per client against recorded API fixtures; integration tests with Jenkins and Gerrit in Docker (official images) for P2–P4; golden-set classification eval run in CI on prompt/model changes.

# 8. Open items (need owner input)

- Build scope — single-change vs batch vs topic (resolver handles all; confirm which applies so the right path is tested first).

- Owner field location in job config (XML element/parameter name, e.g., a <description> convention or a parameter default).

- Gerrit permissions — can a service account be granted Remove Reviewer + Code-Review -1 on target projects?

- Jenkins setup — version, Gerrit Trigger plugin present?, can a shared library add post{failure} globally?

- LLM data handling — build logs are sent to Groq's hosted API. Confirm this is acceptable for these logs, or require a self-hosted/approved provider.

- SMTP relay host and email template wording/sender identity.

- Promotion thresholds in §6.5.

- Hosting target + identity provider for the UI (needed before production; P1 uses interim local accounts).

- Re-run allowlist contents — which job folders/patterns are eligible.

- Compilation go-live scope — initial Gerrit project allowlist, backtest sample size, and post-action audit sampling rate.

# 9. Left to the builder

Module layout details, migration tooling specifics, UI styling, exact rule-signature list (seeded from §6.2 and expanded from the eval set), retry/backoff parameters.